# Pending Items

Contents

A. Open PR — Your Work (1)	1

B. Dependabot PRs (6) — dependency bumps, review and merge:	1

C. Stale Feature PRs (6) — opened earlier, never merged. Decide: close or merge:	1

D. Open Issue (1)	2

E. VCRM Gaps — 3 actionable, 2 deferred (from VCRM_GAPS.md)	2

F. Engineering Gaps (from GAP_ANALYSIS.md)	3

G. Known Defect (from DEFECT_INSERTED_ROWS.md)	3

H. API Integration Findings (from API_INTEGRATION.md)	3

# A. Open PR — Your Work (1)

| PR | Title | Status |
| --- | --- | --- |
| #27 | 85→142 assertion count sweep + conftest fix | Draft — needs marking ready for review and merging |

# B. Dependabot PRs (6) — dependency bumps, review and merge:

| PR | Package |
| --- | --- |
| #16 | actions/checkout 4 → 7 |
| #17 | actions/upload-artifact 4 → 7 |
| #18 | flake8 ≥6.0.0 → ≥7.3.0 |
| #19 | pytest-cov ≥4.1.0 → ≥7.1.0 |
| #20 | bandit ≥1.7.9 → ≥1.9.4 |
| #25 | fastapi ≥0.115 → ≥0.140.0 |
| #26 | uvicorn ≥0.30 → ≥0.51.0 |

# C. Stale Feature PRs (6) — opened earlier, never merged. Decide: close or merge:

| PR | Title |
| --- | --- |
| #7 | MEP Complete Build (Phases 0-8) |
| #8 | Delete python-validator-tests.yml |
| #9 | Update test script path in workflow |
| #10 | CI workflow path verification + cleanup |
| #11 | Robust CSV parser + shell hardening |
| #12 | Production safety gate + API models |
| #13 | README refresh for MEP v2 |

# D. Open Issue (1)

| Issue | Title |
| --- | --- |
| #23 | test_parity.py doesn't verify staging/prod are NOT seeded — a flipped include_seed_data flag would silently push test data to production |

# E. VCRM Gaps — 3 actionable, 2 deferred (from VCRM_GAPS.md)

| Priority | BR | Gap | Effort |
| --- | --- | --- | --- |
| Do first | BR-15 | No test asserts rolconnlimit on app roles | ~1 hour |
| Medium | BR-01 | Only Dev exercised; Test/Staging/Prod structure not compared | ~1 day |
| Low-Med | BR-02 | Only PostgreSQL tested; 5 other engines have zero coverage | ~1 day per engine |
| Deferred | BR-21 | Cross-engine schema equivalence | By design |
| Deferred | BR-22 | Performance at ≥1M rows | By design |

# F. Engineering Gaps (from GAP_ANALYSIS.md)

| ID | Severity | Gap |
| --- | --- | --- |
| G1 | High | config.env.example variable names don't match loaders — causes 100% CSV load failure if copied directly |
| G2 | Medium | Windows CI can't run PG-backed tests (accepted scope) |
| G3 | Medium | Eval Tiers X and E unimplemented (deferred by design) |
| G4 | Low | Runtime artifacts not in .gitignore |

# G. Known Defect (from DEFECT_INSERTED_ROWS.md)

| Severity | Issue | Impact |
| --- | --- | --- |
| Medium | execute_values pages at 100 rows; cursor.rowcount only reflects last page | Files >100 rows report wrong insertedRows count in API and UI. Data is correct. |

# H. API Integration Findings (from API_INTEGRATION.md)

| # | Finding | Severity |
| --- | --- | --- |
| 1 | Bare imports block pytest collection of test_api.py | Fix required |
| 2 | No environment selector — API hardwired to one DB | Medium |
| 3 | DELETE endpoint drops tables with no guard | Medium |
| 4 | Two CSV parsers can drift (API vs. bash loader) | Low — accepted trade |
| 5 | Table-name guard is prefix-only (safe due to registry, but could be stricter) | Low |
| 6 | mode: "te" writes into the schema the test suite validates | Needs tests |

Suggested Priority Order

- Merge PR #27 (draft → ready → merge)

- Fix G1 — config.env.example variable names (high, blocks new users)

- Fix the insertedRows defect — Option B (RETURNING 1 + fetch=True)

- Close BR-15 — add rolconnlimit assertions (~1 hour)

- Fix API bare imports — so test_api.py can be collected by pytest

- Address Issue #23 — verify staging/prod are NOT seeded

- Merge or close the 6 dependabot PRs

- Triage the 6 stale feature PRs — likely close if their changes were already merged via other paths

- Add .gitignore entries (G4)

- Remaining items (BR-01, BR-02, API findings) as time allows

Same 25 pre-existing historical commits as before — no new commits were made in this session. No action needed.